## Slide 1: Netsuite – Demonstration feedback 17/02/2026
  KPMG. Make the Difference.
Notes: Camille

## Slide 2: Netsuite - Demonstration Feedback
Point to investigate | Description | Proposal V2
Technical aspect |  | 
Trust Pair | The demonstration was not clear whether a connection/integration with TrustPair was feasible. | Provide proof points of an existing TrustPair integration/connection if it has already been implemented.
NetSuite App | Participants want to understand the nature of the proposed integrations. | Provide a detailed list of interfaces, specifying what will be custom developments vs. what is covered by the free NetSuite app vs. what requires the paid NetSuite app  Confirm required interfaces are included in the pricing Provide an impact view of the different options: classic integration vs. free NetSuite app vs. paid NetSuite app.
E-invoicing | The E-invoicing process was not clear on the model used | Clarify the assumptions used for the costing and reconfirm the “tunnel + OCR” model, including compatibility with the French requirements  Answered in session
FX rate | Abivax wants more clarification on the FX rate process | Provide more explication on how the FX rate is managed by the system.
Treasury management | Abivax wants more clarification on interfaces with the TMS and payment capabilities | TMS : can you connect to Agicap/Kyriba/FIS with the same ability ? Provide more explication on the possibility to implement hedge accounting in Netsuite. Is it possible to do direct payment from netsuite (without selecting an invoice, to allow to not use web-banking anymore)
Technical opening | The technical openning was not enough focusing on Abivax context | Organize a dedicated call to go deeper into the technical aspects, aligned with the ABIVAX context. send 2 hours time slot
VAT declaration | The demo did not allow enough time to explain how VAT declaration works. | Provide a short demo video or a single slide explaining NetSuite VAT declaration management.
Proposal feedbacks |  | 
General timeline | The presented timeline started in March, but the teams will only be available from April. | Propose an updated timeline that accounts for Abivax’s availability starting in April.
Abivax workload | The proposal was not specific enough regarding the workload expected from Abivax teams. | Organize a dedicated session to work on Abivax workload and realign on the right hypothesis Send 2 hours timeslot (the same one, we will take 1 hour to address this topic)
Change management support | Teams would like stronger change management support, especially for operational teams. | Strengthen the change management support proposal Business & IT involvement to be refined. There needs to be some provision for change management & hypercare.  No need for the moment, Abivax will come back with inputs

## Slide 3: Netsuite – Financial proposal Feedback
Point to investigate | Hypothesis clarification | Proposal V2
Financial proposal |  | 
Project Management | A Project Sponsor A Project Manager Solution Architects, Functional, Technical and Education Consultants that work on the project daily activities | Answered in session: approximately 20% of build costs (without customization included) / confirmation that it fits the necessary workload / forfeit: Excess costs at NetSuite’s expense.
Solution design & implementation | Extraction Data & Data cleaning: Abivax Configuration: Netsuite (Abivax consultation) Data Loading: Netsuite Data validation:Abivax & Netsuite Sign-off: Abivax & Netsuite Interfaces  ½ interfaces (beside SuiteApps) | Provide an estimate of a additional assistance for data loading / management / as an option
Acceptance | Netsuite will provide test scripts Abivax team will run the scripts | NO answer expected / clarified in session
Production start-up and assistance | Post Go-Live Support: access to log issues, questions and items raised will be resolved via email or meeting | 

## Slide 4: Credentials contacts
Credential | Contact
Ennov | TBD
ITBMed | TBD
EFESO | TBD

## Slide 5: Thank you !