Vendor Comparison

CFGI vs KPMG  |  NetSuite Implementation Oversight

Abivax ERP Program  |  March 2026  |  Decision required: this week

# Context

NetSuite was selected on 26 February 2026. Implementation mobilization is targeted for April 2026 with a non-negotiable go-live of 1 January 2027 (tied to US public launch in December 2027). A third-party oversight firm is needed alongside the NetSuite SI team to provide PMO governance, independent technical QA, and executive/board-level reporting support.

Two vendors are under consideration. The core tension: KPMG France has no direct NetSuite experience; CFGI's assigned team is reportedly junior and lacks a France presence.

# Comparison Matrix

| Dimension | CFGI | KPMG | Notes |
| --- | --- | --- | --- |
| NetSuite Expertise | Strong | Weak | CFGI is a documented NetSuite advisory firm (SuiteWorld 2024 sponsor). KPMG France has no known direct NetSuite experience; KPMG Israel has a NetSuite practice but it is not transferable without senior knowledge transfer. |
| Life Sciences / Biotech Fit | Strong | Moderate | CFGI is a top-3 non-audit accounting advisory for life sciences, involved in ~30% of US LS IPOs since 2016. KPMG has life sciences audit/controls depth but ERP-specific biotech implementation work is less documented. |
| France Presence | Weak | Strong | CFGI has no France office. European presence is UK (London, Edinburgh, Birmingham, Glasgow, Cambridge), Germany (9 offices via PAS acquisition), Dublin, and Singapore. KPMG France is a large, well-staffed practice with deep local knowledge. |
| PMO / Governance | Moderate | Strong | KPMG has a structured ERP program assurance methodology with independent QA frameworks for all phases. CFGI does provide PMO advisory but it is secondary to their accounting/technical focus. |
| Independent Technical QA | Strong | Moderate | CFGI can validate NetSuite configuration, data migration design, and integration architecture against real-world NetSuite best practices. KPMG can run risk-based QA reviews but without NetSuite domain depth, reviews will be process-level only. |
| Exec / Board Reporting | Moderate | Strong | KPMG already has context on Abivax's controls program and Audit Committee format. They are better positioned to produce board-ready ERP readout materials. CFGI would need ramp-up time to understand the governance structure. |
| Team Seniority | Weak | Moderate | Known concern: CFGI team presented for this engagement is reportedly junior. KPMG France ERP advisory typically staffs manager–senior manager level on governance engagements, though Big 4 bait-and-switch risk exists (senior sold, junior delivered). |
| IPO / SOX Readiness Alignment | Strong | Moderate | CFGI's core practice is IPO/SOX readiness and ERP in that context. Directly relevant given Abivax's Dec 2027 US public launch target. KPMG handles controls compliance but their ERP-linked IPO readiness track record is less distinctive. |
| Estimated Day Rate (Europe) | €1,500–2,500 | €2,000–3,500 | CFGI boutique rates are typically 10–30% below Big 4 for comparable seniority. At the €200K–€500K envelope across a 9-month program (Apr–Jan), CFGI buys more days or more senior resources. |
| Existing Abivax Relationship | Weak | Strong | KPMG already holds the controls/audit advisory relationship (€650K Year 1 commercials). They understand the program architecture, key stakeholders (Hema, Didier, Adrian, Camille), and board reporting cadence. CFGI would start cold. |
| Independence from SI | Strong | Moderate | CFGI has no known relationship with the NetSuite SI, making it a cleaner independent oversight position. KPMG's independence should also be high, but check for any existing SI relationships in France before appointment. |
| Overall Readiness Risk | Moderate | Moderate | CFGI: Technical depth is there but geographic distance and junior staffing are real execution risks. KPMG: Institutional knowledge and local presence are assets, but the NetSuite technical gap is a significant blind spot for this specific role. |

# CFGI — Detail

CFGI is a US-based boutique accounting and financial advisory firm with 1,000+ professionals (largely former Big 4). It was backed by The Carlyle Group and has expanded into Europe since 2022 — now with offices in London, Edinburgh, Birmingham, Glasgow, Cambridge, Dublin, Singapore, and Germany (nine offices via the May 2024 acquisition of PAS Financial Advisory AG). No France office exists.

ERP advisory is a documented service line. CFGI was a SuiteWorld 2024 sponsor — confirming NetSuite advisory as an active practice. Their life sciences track record is strongest in the group: ~30% of US life sciences IPOs since 2016 have involved CFGI on accounting advisory, with ERP and SOX readiness frequently bundled.

| Strengths | Weaknesses | Key Risks |
| --- | --- | --- |
| + Genuine NetSuite advisory capability | − No France office; nearest is UK or Germany | ⚠ Staffing bait-and-switch: insist on named senior leads in contract |
| + Life sciences / biotech domain depth | − Assigned team is reportedly junior — confirmed concern | ⚠ Travel overhead adds cost and reduces responsiveness |
| + SOX/IPO readiness alignment with Abivax trajectory | − No existing Abivax relationship — cold start | ⚠ Weaker controls/audit integration vs. KPMG's existing work |
| + Boutique rates: more days per euro | − Board reporting would require context ramp-up | ⚠ No tested methodology for European mid-market pharma oversight |
| + Fully independent of KPMG audit relationship | − Smaller firm: capacity risk if engagement scales |  |
| + Senior ex-Big 4 professionals in peer network | − French regulatory nuance may be underestimated |  |

# KPMG — Detail

KPMG is a Big 4 firm with a large France practice. They are already engaged on Abivax's ERP controls program (commercials: €650K Year 1, €1.02M over three years), and have institutional knowledge of the Audit Committee structure, Adrian Holbrook's controls workstream, and the governance framework. KPMG has an established ERP program assurance methodology that positions them as independent oversight (separate from the SI), which is the correct structural model.

The NetSuite gap is structural, not cosmetic. KPMG Israel holds a NetSuite partnership; KPMG France does not. The French market broadly lacks NetSuite-trained professionals, which somewhat neutralizes this as a differentiator — but it means KPMG would depend on process-level QA rather than configuration-level challenge of the SI.

| Strengths | Weaknesses | Key Risks |
| --- | --- | --- |
| + Strong France presence: local team, language, time zone | − No NetSuite expertise in France (KPMG France confirmed) | ⚠ NetSuite blind spot: SI team unchallenged on technical decisions |
| + Existing Abivax relationship — no context ramp-up | − Technical QA will be process-level, not configuration-level | ⚠ Bait-and-switch: experienced France partner, junior delivery team |
| + Knows Audit Committee format, controls framework, key people | − Higher day rates: budget erodes faster at same seniority | ⚠ Budget overrun risk if governance layers multiply |
| + Structured ERP program assurance methodology | − Governance-heavy approach can add lag to real-time decisions | ⚠ Conflict-of-interest check: any KPMG relationship with the SI |
| + Board/exec reporting: established and trusted | − Risk of over-scoping — Big 4 engagements expand |  |
| + Can integrate oversight with existing controls workstream | − Less differentiated on life sciences ERP specifically |  |

# Recommendation

Primary Recommendation: CFGI — conditional on staffing terms CFGI is the stronger fit for the specific services required — PMO governance with real technical NetSuite challenge, and ERP-linked IPO/SOX readiness positioning. The NetSuite expertise gap at KPMG is not closeable in the near term, and for an oversight role where the primary value is independently challenging the SI's technical decisions, process-level QA is insufficient. The junior staffing concern must be resolved contractually, not verbally. The engagement should not proceed without named senior leads committed in the SOW.

## Conditions for CFGI Appointment

| 01 | Named senior leads in SOW. Minimum Director/Managing Director level for NetSuite QA and PMO lead roles. No substitution without written approval. |
| --- | --- |
| 02 | France-accessible delivery model. Specify on-site cadence (e.g., minimum 2x/month in Paris) or confirm remote-first with emergency travel provisions. |
| 03 | NetSuite-certified lead. Request CV and certification proof for the proposed technical oversight lead. SuiteFoundation or Administrator certification minimum. |
| 04 | Fixed-fee or capped T&M structure. Within €200K–€500K envelope. Stage-gate billing tied to milestones. Avoid open-ended retainer. |

## Alternative: Hybrid Model

If CFGI cannot satisfy the staffing conditions, or if the existing KPMG relationship creates strong organizational preference for continuity, a hybrid model is viable: KPMG handles governance, board reporting, and controls integration (extending their existing mandate); CFGI provides periodic technical NetSuite QA checkpoints (4–6 scheduled reviews across the program lifecycle, scoped as discrete deliverables rather than a retainer). This splits the budget and covers both risk areas, but adds coordination overhead.

# Open Questions Before Decision

| Question | Why It Matters |
| --- | --- |
| Who are the specific named resources CFGI proposes? | Seniority concern is the primary blocker. Names and CVs must be reviewed before signing. |
| Does CFGI have any existing European pharma/biotech NetSuite oversight case studies? | Validates that their NetSuite capability extends beyond US engagements. |
| Does KPMG France have any NetSuite sub-contractor relationships? | Could partially close the technical gap if KPMG can sub in a certified NS resource. |
| What is KPMG's proposed pricing for this specific oversight scope? | KPMG commercials are already €650K Y1 on controls. Adding oversight could exceed the €500K cap. |
| Does the NetSuite SI have an existing relationship with either firm? | Independence is critical. Any pre-existing SI relationship should disqualify or require disclosure. |
| Can CFGI staff out of their Dublin or German offices to reduce France distance? | Closer proximity reduces travel cost and improves responsiveness. |

Prepared for internal decision-making. Pricing estimates are market-based ranges, not vendor quotes. Vendor capabilities reflect publicly available information as of March 2026. Verify all terms directly with each firm.