## Slide 1: ERP Program Priorities and Readiness (Living Executive Deck)
Executive / Board (broad) | Rolling (update weekly)
Owner: Mike Markman

## Slide 2: Executive Frame
Maintain a continuously updated executive-level program deck that clearly communicates ERP priorities (P2P, Reporting, Controls), readiness posture, major decisions, and delivery risk as the program evolves.
The ERP program is a business operating-model and controls program, not only a system replacement.
Progress and risks should be reported consistently across P2P, reporting/data, and controls/auditability.
Executive governance quality and resourcing discipline determine delivery confidence more than vendor feature marketing.
Executive / Board (broad) focus

## Slide 3: ERP Program Mandate and Why It Matters Now
ERP/SOX is a 2026 finance priority with direct executive sponsorship.
The program is foundational to scaling finance and controls toward commercialization.
Near-term decisions should optimize execution certainty and governance, not feature theater.
Executive Framing | Visual: headline + context bar

## Slide 4: Three ERP Priorities (P2P, Reporting, Controls)
P2P / Transaction Operations: modernize workflows, approvals, and payment control path.
Financial Reporting / Data Model: improve multi-entity, multi-GAAP, and management reporting capability.
SOX / Controls / Auditability: design traceable, testable controls and evidence retention into the future-state operating model.
Program Focus | Visual: 3-pillar scorecard

## Slide 5: Baseline Reality: Manual Complexity and Control Risk
Current workflows are fragmented across multiple systems with manual handoffs.
Reporting and bridge processes remain heavily spreadsheet/KPMG dependent.
Control evidence and ownership are inconsistent, creating scaling and audit risk.
Current State | Visual: current-state swimlane pair + pain callouts

## Slide 6: Program Readiness, Open Decisions, and Resourcing
Separate completed selection work from unresolved delivery/governance decisions.
Show owner-dated actions required in next 30/60/90 days.
Explicitly call out capacity constraints and mitigation plan by function.
Readiness | Visual: traffic-light + owner/date table

## Slide 7: What Executives Should Review Each Update
Changes since last update (net-new evidence, decisions, risks).
Pillar status summary with confidence and major blockers.
Decision requests and milestone outlook with accountable owners.
Governance | Visual: recurring dashboard layout

## Slide 8: Board Decision and Actions
Confirm selection direction and implementation posture
Confirm staffing commitments for design/build/cutover
Confirm governance cadence through go-live
Authorize immediate closure of critical execution risks
Approval and governance asks