## Slide 1
Treasury Workstream Briefing
Roxandra Sturdza · ERP Program · March 5, 2026
Abivax ERP Program

## Slide 2
Treasury in the ERP Program
Pillar
Record to Report (R2R)
Go-Live
January 1, 2027
Mobilization
April 2026
France Owner
Roxandra Sturdza
US Owner
Kimberly Gordon

## Slide 3
Current State — What We Know
Payment Flow (FR)
Sage 100
Trustpair Validation
Agicap Cash Mgmt
Bank Globalcash/EBICS
Key Facts
• 2 payment campaigns per month (10th & 25th)
• 497 active vendors
• 4 working day lead time
• Juliette & Fatma prepare payment files
<$15K/year
Trustpair Cost
22 vendors
Unconfirmed Vendors

## Slide 4
Current Systems Landscape
System
Function
Purpose / SOX Relevance
Sage 100
GL & Invoicing
FR payments
Trustpair
Vendor Bank Validation
SOX control
Agicap
Cash Management
Forecasting & execution
Globalcash
Bank Payment Application
EBICS payment initiation
EBICS
Bank Connectivity Protocol
Secure payment signing

## Slide 5
Controls & Compliance
Control ID
Description
Status
FR-TR-12G
Segregation of Duties (Treasury)
Design to complete
FR-TR-13G
SOC Report Review
Design to complete
FR-PTP-08
Bank Reconciliation (Sage)
Ongoing
FR-PTP-09
Bank Reconciliation Review (Sage)
Ongoing
FR-PTP-10 to 13
Payment Release Preventions (Agicap/Globalcash)
Out-of-Scope
FR-PTP-14G
Search for Unrecorded Liabilities
ERP signal

## Slide 6
Open Questions for Roxandra
1. End-to-end payment process: Can you walk through step by step?
2. Bank account structure: How many accounts? Which banks? FR vs US?
3. Agicap: Used for forecasting or just execution? Does it stay post-ERP?
4. Globalcash: Payment initiation only, or also approval/authorization?
5. EBICS signers and authorization levels? Who signs and at what thresholds?
6. Reconciliation: Frequency and evidence retention (daily? monthly?)?
7. Intercompany cash movements: Current process and volumes?
8. Cash forecasting: Current approach and tools in use?
9. What's working well vs what's painful in the current setup?

## Slide 7
Key Decision & Next Steps
DECISION REQUIRED
Treasury Module Scope: Which banking integrations are in Phase 1? Bank connectivity requires IT integration work and must be scoped in the implementation contract.
Owner Decision
Mike Markman, Roxandra Sturdza, Jade (IT)
Input Deadline
Before Blueprint phase (April 2026 mobilization)
Impact
Bank connectivity scope → implementation contract → go-live readiness
Next Steps
• Confirm bank account structure and current connectivity
• Map end-to-end payment process with Roxandra & Kimberly
• Define treasury module scope for Phase 1 (banking integrations)
• Engage Jade (IT) for integration feasibility and timeline
• Document findings in Treasury Requirements & Design doc