## Slide 1: Audit Committee ERP Controls Readout
Audit Committee | 2026-03-19 (week)
Owner: Mike Markman

## Slide 2: Executive Frame
Establish audit committee confidence that ERP delivery will close priority control gaps with owner/date accountability.
Manual process dependency is the primary control risk.
Control design and ownership decisions in 2026 determine audit readiness in 2027.
A dated remediation cadence is required now, not post-selection.
Audit Committee focus

## Slide 3: Current Control Posture
Core P2P, reporting, and reconciliation activities remain heavily manual.
Control evidence and traceability are inconsistent across systems.
Legacy process design increases key-person and timing risk.
Current posture is not scalable for future filing scrutiny.
Baseline | Visual: risk-baseline

## Slide 4: Priority Control Gaps
P2P workflow approvals and evidence capture are fragmented.
Reporting and bridge processes are manual and consultant-dependent.
Integration monitoring/failure procedures are not standardized by owner.
US/France process divergence increases close and control complexity.
Gaps | Visual: gap-table

## Slide 5: Target Control Model
Embed approvals, role controls, and audit logging in-system.
Standardize feed ownership, monitoring, and failure escalation.
Create traceable flow from transaction initiation to filing support.
Align entity-level variations under a common control framework.
Target | Visual: control-architecture

## Slide 6: Remediation Governance
Single deficiency register with severity, owner, due date, and status.
Weekly remediation governance with monthly audit committee rollup.
ERP milestones tied to control-closure checkpoints.
Escalation triggered on slippage against critical controls.
Remediation | Visual: roadmap

## Slide 7: Audit Committee Ask
Endorse control-by-design as non-negotiable ERP principle.
Require owner/date accountability on top control gaps.
Approve monthly remediation reporting format and cadence.
Authorize fast-track support where controls threaten timeline.
Ask | Visual: decision

## Slide 8: Audit Committee Decision
Confirm control-by-design standard for ERP blueprint
Confirm owner and due-date accountability on top gaps
Confirm monthly remediation reporting cadence
Escalate slippage on critical controls within 5 business days
Approval and governance asks